DQ FRAMEWORK Project Execution Plan Python · SQL Server (SSMS) · 2-Member Team · Step-by-Step Reference Read this document before writing a single line of code.

# 1. Project Overview

This document is the single reference for both team members throughout the entire DQ Framework development. Every task, every file, every coding rule is listed here in the order it should be executed. Do not start a task until the task before it is marked complete by both members in your shared tracker.

STARTING POINT Tables are already created in SSMS. DATA_ASSET is already populated by another team and is read-only. Your job is to build the Python pipeline that reads DATA_ASSET, seeds the other tables, and runs the full DQ engine.

| Item | Detail |
| --- | --- |
| Tables in SSMS | 6 tables already created: DQ_RULE, DQ_RULE_ASSIGNMENT, DQ_RUN, DQ_RESULT, DQ_SCORE_SUMMARY, DQ_ISSUE |
| DATA_ASSET | Already created and populated by another team — read-only for this project |
| Language | Python only — no notebooks, no stored procedures for pipeline logic |
| Database connection | pyodbc connecting to SQL Server (SSMS) via ODBC Driver 17 |
| Team size | 2 members — tasks divided by layer (infrastructure vs. engine) |
| Folder root | dq_framework/ — all code lives under this single project folder |
| Entry point | main.py — orchestrates the full DQ run from start to finish |
| Credentials | .env file — never committed to version control |

# 2. Folder Structure

Create this exact folder structure on day one before writing any code. Both members must work within the same structure. The structure is designed so Member 1 owns config/, models/, and db/ — and Member 2 owns engine/, loaders/, and reports/.

RULE: Never create Python files outside this structure. If a new file is needed, discuss with partner first and add it here before creating it.

| Path | Purpose |
| --- | --- |
| dq_framework/ |  |
| ├── config/ |  |
| │ ├── db_config.py | Database connection settings — server, DB name, driver. No credentials here. |
| │ ├── settings.py | Global constants: severity levels, execution modes, default thresholds. |
| │ └── logging_config.py | Python logging setup — file handlers, log level, format. |
| ├── models/ |  |
| │ ├── dq_rule.py | Dataclass / ORM model for DQ_RULE table. |
| │ ├── dq_rule_assignment.py | Model for DQ_RULE_ASSIGNMENT. |
| │ ├── dq_run.py | Model for DQ_RUN. |
| │ ├── dq_result.py | Model for DQ_RESULT. |
| │ ├── dq_score_summary.py | Model for DQ_SCORE_SUMMARY. |
| │ └── dq_issue.py | Model for DQ_ISSUE. |
| ├── db/ |  |
| │ ├── connection.py | Creates and returns pyodbc connection to SSMS using config. |
| │ ├── rule_repo.py | CRUD operations for DQ_RULE — fetch active rules, insert new rule. |
| │ ├── asset_repo.py | Read-only queries against DATA_ASSET (provided by other team). |
| │ ├── assignment_repo.py | Fetch active assignments, insert/update assignments. |
| │ ├── run_repo.py | Insert DQ_RUN row, update status on completion. |
| │ ├── result_repo.py | Bulk insert DQ_RESULT rows after each run. |
| │ ├── score_repo.py | Insert DQ_SCORE_SUMMARY rows after aggregation. |
| │ └── issue_repo.py | Insert DQ_ISSUE rows for failed mandatory rules. |
| ├── engine/ |  |
| │ ├── rule_executor.py | Core engine — reads assignments, executes rule expressions, returns results. |
| │ ├── expression_builder.py | Builds SQL/Python expressions from rule_expression + filter_condition. |
| │ ├── score_calculator.py | Aggregates DQ_RESULT into DQ_SCORE_SUMMARY per asset per dimension. |
| │ └── issue_generator.py | Creates DQ_ISSUE records for failed mandatory assignments. |
| ├── loaders/ |  |
| │ ├── rule_seeder.py | Seeds DQ_RULE table with the 49 base rules from JSON/CSV. |
| │ └── assignment_seeder.py | Auto-generates assignments from DATA_ASSET metadata (is_nullable, is_pk). |
| ├── reports/ |  |
| │ ├── run_report.py | Generates run summary report — pass/fail counts per dimension. |
| │ └── trend_report.py | Multi-run trend: quality score over time per asset. |
| ├── tests/ |  |
| │ ├── test_engine.py | Unit tests for rule_executor — mock DB, test pass/fail logic. |
| │ ├── test_score.py | Tests for score_calculator aggregation logic. |
| │ └── test_db.py | Integration tests — requires live SSMS connection. |
| ├── data/ |  |
| │ └── rules_seed.json | JSON file with all 49 DQ rules to be loaded via rule_seeder.py. |
| ├── logs/ |  |
| │ └── dq_run.log | Runtime log file — rotated daily, kept for 30 days. |
| ├── main.py | Entry point — orchestrates a full DQ run end to end. |
| ├── requirements.txt | Python dependencies: pyodbc, pandas, python-dotenv, pytest. |
| └── .env | Credentials file — DB_SERVER, DB_NAME, DB_USER, DB_PASSWORD. NEVER commit. |

# 3. Coding Standards — Both Members Must Follow

These are non-negotiable. Both members review each other's code against this table before marking any task complete.

| Rule | Standard |
| --- | --- |
| File naming | snake_case for all .py files. No spaces, no capitals. |
| Function naming | snake_case. Verb-first: get_active_rules(), insert_result(), build_expression(). |
| Class naming | PascalCase. Each class in its own file. One responsibility per class. |
| Constants | ALL_CAPS in settings.py. Never hardcode values inside functions. |
| Database queries | All SQL strings in db/ layer only. Never write raw SQL in engine/ or main.py. |
| Credentials | Only read from .env via python-dotenv. Never hardcode server/password anywhere. |
| Error handling | Try/except in all DB and engine calls. Log the exception, return a safe default. |
| Logging | Use Python logging module. Info for normal flow, Warning for soft failures, Error for exceptions. |
| Comments | Every function must have a docstring explaining what it does, args, and return value. |
| Type hints | All function arguments and return types must be annotated. Example: def get_rules() -> list[DQRule] |
| Null safety | Always check for None before using a DB result. Never assume a query returns rows. |
| .env file | Never commit .env to git. Add to .gitignore on day one. |
| Imports | Standard library first, third-party second, local imports third. One blank line between groups. |
| Bulk inserts | Use executemany() for inserting DQ_RESULT rows. Never loop individual inserts. |
| Testing | Each module in engine/ must have a corresponding test file in tests/. |

# 4. Python Dependencies

Install all dependencies in a virtual environment. Never install globally. Both members must use the same versions.

| Package | Install Command | Purpose |
| --- | --- | --- |
| pyodbc | pip install pyodbc | SQL Server connection from Python. Requires ODBC Driver 17 for SQL Server installed on machine. |
| pandas | pip install pandas | DataFrame operations for bulk result processing and report generation. |
| python-dotenv | pip install python-dotenv | Loads .env file credentials into environment variables. |
| pytest | pip install pytest | Unit and integration test runner. |
| tabulate | pip install tabulate | Optional — pretty-prints tabular output in terminal for quick run summaries. |

# Setup commands — run once on first day python -m venv venv venv\Scripts\activate # Windows pip install pyodbc pandas python-dotenv pytest tabulate pip freeze > requirements.txt # Lock versions after install

# 5. Member 1 — Backend & Infrastructure Tasks

Member 1 owns the foundation layer: environment setup, database connection, data models, and all repository (db/) files. Member 2 cannot start engine work until Member 1 completes Tasks 1 through 4.

MEMBER 1 — Backend & Infrastructure

| M1-1 | Environment Setup & Project Scaffold | COMPLETE |
| --- | --- | --- |
| 1 | Create the dq_framework/ root folder and all subfolders as per Section 2. Run: mkdir config models db engine loaders reports tests data logs |  |
| 2 | Create .env file with DB_SERVER, DB_NAME, DB_USER, DB_PASSWORD entries. Add .env to .gitignore immediately. Never commit this file. |  |
| 3 | Create requirements.txt from pip freeze after installing all packages. Both members must use the same requirements.txt. |  |
| 4 | Create config/settings.py — define SEVERITY_LEVELS, EXECUTION_MODES, DEFAULT_THRESHOLDS as constants. Example: SEVERITY_LEVELS = ['Critical', 'High', 'Medium'] |  |
| 5 | Create config/logging_config.py — configure rotating file handler writing to logs/dq_run.log. Log format: [timestamp] [level] [module] message |  |
| 6 | Verify all folders exist, .env is in place, and import of settings.py works without error. Run: python -c "from config import settings; print(settings.SEVERITY_LEVELS)" |  |
| NOTE | This task must be 100% complete before any other task begins. Member 2 cannot work without the folder structure. |  |

| M1-2 | Database Connection Module | TODO |
| --- | --- | --- |
| 1 | Create config/db_config.py — loads SERVER, DATABASE, USERNAME, PASSWORD from .env using python-dotenv. Use os.getenv() to read each variable. Raise ValueError if any are missing. |  |
| 2 | Create db/connection.py — implements get_connection() that returns a live pyodbc connection. Connection string: DRIVER={ODBC Driver 17 for SQL Server};SERVER=...;DATABASE=...;UID=...;PWD=... |  |
| 3 | Add connection pooling or retry logic — if connection fails, retry 3 times with 5-second wait. Use time.sleep(5) between retries. Log each retry attempt at WARNING level. |  |
| 4 | Test connection by running a SELECT 1 query and printing the result. python -c "from db.connection import get_connection; conn=get_connection(); print(conn.execute('SELECT 1').fetchone())" |  |
| 5 | Confirm DATA_ASSET table is accessible — run: SELECT TOP 5 * FROM DATA_ASSET and print rows. This validates the other team's table is visible from your connection. |  |
| NOTE | Do not proceed to models until the connection test passes and DATA_ASSET rows are visible. |  |

| M1-3 | Data Models (models/ folder) | TODO |
| --- | --- | --- |
| 1 | Create models/dq_rule.py — Python dataclass matching all columns in DQ_RULE table exactly. Use @dataclass decorator. Every column is a field with the matching Python type. |  |
| 2 | Create models/dq_rule_assignment.py — dataclass for DQ_RULE_ASSIGNMENT. Include Optional fields for nullable columns (threshold_value_override, filter_condition, etc.). |  |
| 3 | Create models/dq_run.py — dataclass for DQ_RUN. started_at and ended_at should be datetime type. Counts (total_passed etc.) should be int. |  |
| 4 | Create models/dq_result.py — dataclass for DQ_RESULT. observed_value and pass_percentage are float. rows_checked, passed_row_count, failed_row_count are int. |  |
| 5 | Create models/dq_score_summary.py — dataclass for DQ_SCORE_SUMMARY. score_value is float between 0 and 1. |  |
| 6 | Create models/dq_issue.py — dataclass for DQ_ISSUE. opened_at, acknowledged_at, resolved_at are datetime. is_recurring is bool. |  |
| 7 | Add a to_dict() method to each model — converts dataclass to a plain dict for DB inserts. Used by repository files to build INSERT parameter tuples. |  |
| NOTE | Models must exactly match the SSMS table columns. Mismatch here causes silent data corruption. |  |

| M1-4 | Repository Layer (db/ folder) | TODO |
| --- | --- | --- |
| 1 | Create db/asset_repo.py — implements get_all_assets(), get_columns_for_table(table_id), get_nullable_columns(), get_pk_columns(). All read-only. DATA_ASSET is provided by another team — never INSERT or UPDATE it. |  |
| 2 | Create db/rule_repo.py — implements get_all_active_rules(), get_rule_by_code(code), insert_rule(rule), rule_exists(code). insert_rule() must check if rule_code already exists before inserting to prevent duplicates. |  |
| 3 | Create db/assignment_repo.py — implements get_active_assignments(), insert_assignment(assignment), deactivate_assignment(id). get_active_assignments() returns List[DQRuleAssignment] joined with asset names for context. |  |
| 4 | Create db/run_repo.py — implements create_run(run) -> int (returns new dq_run_id), update_run_status(run_id, status, totals, ended_at). create_run() inserts with status=RUNNING. update_run_status() is called at job completion. |  |
| 5 | Create db/result_repo.py — implements bulk_insert_results(results: List[DQResult]). Use executemany() with a list of tuples. Never loop individual inserts — performance critical. |  |
| 6 | Create db/score_repo.py — implements bulk_insert_scores(scores: List[DQScoreSummary]). Called after score_calculator produces summary rows. |  |
| 7 | Create db/issue_repo.py — implements insert_issue(issue), get_open_issues(), get_recurring_issues(). insert_issue() checks if same rule+asset combo failed before — sets is_recurring=True if so. |  |
| 8 | Unit test each repo file with a live connection — verify INSERT then SELECT returns the inserted row. Write these tests in tests/test_db.py. |  |
| NOTE | Member 2 depends on asset_repo.py and rule_repo.py to start their seeder work. Prioritise those two. |  |

# 6. Member 2 — Pipeline & Validation Engine Tasks

Member 2 owns the intelligence layer: data seeding, rule execution, scoring, issue generation, and the main orchestrator. Member 2 can start Task M2-1 immediately in parallel with Member 1's tasks, but Tasks M2-2 onwards require Member 1's db/ layer to be complete.

MEMBER 2 — Pipeline & Validation Engine

| M2-1 | Prepare Rules Seed Data (data/rules_seed.json) | TODO |
| --- | --- | --- |
| 1 | Create data/rules_seed.json — a JSON array containing all 49 DQ rules as objects. Each object has: rule_name, rule_code, rule_type, rule_dimension, rule_level, expression_type, rule_expression, expected_condition, default_threshold_value, threshold_operator, severity, description, rule_source, created_by, is_active. |  |
| 2 | Populate all 49 rules from the framework documentation — one JSON object per rule. Use the exact rule_codes defined: COMP_NULL_CHK, UNIQ_PK, REF_FK_INTG, CONS_XFLD, etc. |  |
| 3 | Validate the JSON file — run: python -m json.tool data/rules_seed.json to confirm valid JSON. Fix any syntax errors before proceeding. A malformed seed file breaks the entire seeder. |  |
| 4 | Peer review with Member 1 — both members confirm all 49 rules are present and correctly categorised. Check: 5 Completeness, 7 Format, 6 Range, 4 Uniqueness, 4 Referential, 7 Consistency, 5 Timeliness, 6 Statistical, 4 Volume, 5 Schema = 53 total. Trim to agreed set. |  |
| NOTE | This task can start on Day 1 in parallel with Member 1. You do not need the DB connection to prepare the JSON. |  |

| M2-2 | Rule Seeder (loaders/rule_seeder.py) | TODO |
| --- | --- | --- |
| 1 | Create loaders/rule_seeder.py — reads data/rules_seed.json and inserts each rule into DQ_RULE via rule_repo.insert_rule(). Prerequisite: Member 1 must have completed db/rule_repo.py before this can be coded. |  |
| 2 | Implement idempotency — check rule_exists(rule_code) before each insert. If rule already exists, skip and log at INFO level. This means the seeder can be run multiple times safely without creating duplicate rules. |  |
| 3 | Print a seeder summary at the end: X rules inserted, Y rules already existed and were skipped. Log this summary at INFO level in addition to printing it. |  |
| 4 | Run the seeder against SSMS and verify — SELECT COUNT(*) FROM DQ_RULE should return the expected count. python loaders/rule_seeder.py |  |
| NOTE | Run the seeder only after Member 1 confirms rule_repo.py is working. Do not attempt earlier. |  |

| M2-3 | Assignment Seeder (loaders/assignment_seeder.py) | TODO |
| --- | --- | --- |
| 1 | Create loaders/assignment_seeder.py — reads DATA_ASSET via asset_repo and auto-generates DQ_RULE_ASSIGNMENT rows. Prerequisite: asset_repo.py must be complete. rules_seed.json must be loaded into DQ_RULE. |  |
| 2 | Auto-generate null check assignment for every column where is_nullable = False in DATA_ASSET. Rule: COMP_NULL_CHK, execution_mode = BLOCKING, is_mandatory = True, owner = team default. |  |
| 3 | Auto-generate PK uniqueness assignment for every column where is_primary_key = True. Rule: UNIQ_PK, execution_mode = BLOCKING, is_mandatory = True. |  |
| 4 | Auto-generate empty dataset guard for every TABLE-level asset. Rule: VOLL_EMPTY_GUARD, execution_mode = BLOCKING, assignment_scope = TABLE. |  |
| 5 | Auto-generate schema drift assignment for every SCHEMA-level asset. Rule: SCHM_DRIFT, execution_mode = BLOCKING, assignment_scope = SCHEMA. |  |
| 6 | Implement idempotency — skip if the same dq_rule_id + asset_id + column_asset_id combination already exists. Use assignment_repo to check before inserting. |  |
| 7 | Run and verify — SELECT COUNT(*) FROM DQ_RULE_ASSIGNMENT should return a non-zero count. Review a sample of rows to confirm asset_id and column_asset_id are populated correctly. |  |

| M2-4 | Expression Builder (engine/expression_builder.py) | TODO |
| --- | --- | --- |
| 1 | Create engine/expression_builder.py — takes a DQRuleAssignment and builds a runnable SQL string. Combines rule_expression from DQ_RULE with filter_condition from DQ_RULE_ASSIGNMENT. |  |
| 2 | Implement build_sql(assignment, rule) -> str — returns a complete SELECT statement that returns a single numeric value (the observed_value). Example output: SELECT COUNT(*) FROM {table} WHERE {column} IS NULL AND {filter_condition} |  |
| 3 | Handle the case where filter_condition is None — omit the AND clause if no filter is set. Never produce invalid SQL like: WHERE customer_id IS NULL AND None |  |
| 4 | Handle cross-table rules (REFERENTIAL_INTEGRITY) — build a LEFT JOIN query template. These rules need both the fact table name and the parent table name from DATA_ASSET. |  |
| 5 | Write unit tests in tests/test_engine.py — test build_sql() with and without filter_condition, with and without cross-table joins. Tests must not require a live DB connection — use mock DQRuleAssignment objects. |  |
| NOTE | This is the most technically complex module. Test every edge case before moving to rule_executor.py. |  |

| M2-5 | Rule Executor (engine/rule_executor.py) | TODO |
| --- | --- | --- |
| 1 | Create engine/rule_executor.py — implements execute_all(run_id) -> List[DQResult]. Fetches all active assignments via assignment_repo, executes each rule, returns result objects. |  |
| 2 | For each assignment, call expression_builder.build_sql() to get the query string. Execute query via get_connection(). Fetch the single numeric result as observed_value. |  |
| 3 | Compare observed_value against threshold_value_applied using threshold_operator_applied — set result_status to PASSED or FAILED. Example: if operator is >= and observed_value 0.97 >= threshold 0.95, status = PASSED. |  |
| 4 | Calculate pass_percentage = (passed_row_count / rows_checked) * 100 where applicable. For aggregate rules (null count), rows_checked comes from a separate COUNT(*) query on the same table. |  |
| 5 | Wrap each rule execution in try/except — if the SQL errors, set result_status = ERROR and log the exception. A single rule erroring must not stop the rest of the run. Continue to next assignment. |  |
| 6 | Return a List[DQResult] with one object per assignment executed. The caller (main.py) will pass this list to result_repo.bulk_insert_results(). |  |
| 7 | Write tests in tests/test_engine.py — mock the DB connection, test PASSED/FAILED/ERROR outcomes. Use unittest.mock to patch get_connection() so tests run without SSMS. |  |

| M2-6 | Score Calculator (engine/score_calculator.py) | TODO |
| --- | --- | --- |
| 1 | Create engine/score_calculator.py — implements calculate_scores(results: List[DQResult], run_id) -> List[DQScoreSummary]. Groups results by asset_id + rule_dimension and computes score_value = passed / total. |  |
| 2 | Generate one DQScoreSummary row per unique (run_id, asset_id, rule_dimension, score_level=TABLE) combination. Also generate a PIPELINE-level summary that aggregates across all assets. |  |
| 3 | Set summary_status: HEALTHY if all passed, CRITICAL if any Critical-severity rules failed, DEGRADED otherwise. Check severity via the dq_rule_id on each result — join back to DQ_RULE to get severity. |  |
| 4 | Write unit tests — given a list of mock DQResult objects, verify score_value and summary_status are correct. Test HEALTHY, DEGRADED, and CRITICAL scenarios. |  |

| M2-7 | Issue Generator (engine/issue_generator.py) | TODO |
| --- | --- | --- |
| 1 | Create engine/issue_generator.py — implements generate_issues(results: List[DQResult]) -> List[DQIssue]. Filters results where result_status = FAILED and is_mandatory = True on the assignment. |  |
| 2 | For each failed mandatory result, create one DQIssue object. Set issue_code = ISS-{rule_dimension}-{dq_result_id}. Set issue_status = OPEN. Set opened_at = now(). |  |
| 3 | Check is_recurring — query DQ_ISSUE via issue_repo for prior issues with same rule+asset combination. If any prior RESOLVED or OPEN issues exist for same combo, set is_recurring = True. |  |
| 4 | Populate root_cause_category as UNKNOWN by default — operators can update this manually after investigation. The engine cannot determine root cause — it only detects the symptom. |  |
| 5 | Write unit tests — given failed DQResult objects, verify correct DQIssue objects are generated. Test is_recurring logic by mocking issue_repo.get_open_issues(). |  |

| M2-8 | Main Orchestrator (main.py) | TODO |
| --- | --- | --- |
| 1 | Create main.py — the single entry point that runs the full DQ pipeline end to end. This file imports from engine/ and db/ only. No business logic here — only orchestration. |  |
| 2 | Step 1: Create a DQ_RUN row via run_repo.create_run() with status=RUNNING. Store the returned run_id. All subsequent steps use this run_id to link their results. |  |
| 3 | Step 2: Call rule_executor.execute_all(run_id) to get List[DQResult]. Log count of rules executed at INFO level. |  |
| 4 | Step 3: Call result_repo.bulk_insert_results(results) to write all results to SSMS. Log count of rows inserted. |  |
| 5 | Step 4: Call score_calculator.calculate_scores(results, run_id) to get List[DQScoreSummary]. Call score_repo.bulk_insert_scores(scores) to write scores. |  |
| 6 | Step 5: Call issue_generator.generate_issues(results) to get List[DQIssue]. Call issue_repo to insert each issue. |  |
| 7 | Step 6: Count totals — total_passed, total_failed, total_warned from results list. Determine run_status: FAILED if any Critical rule failed, else SUCCESS. |  |
| 8 | Step 7: Call run_repo.update_run_status() with final status, counts, and ended_at = now(). This closes the DQ_RUN row. The run is now fully recorded. |  |
| 9 | Wrap everything in try/except — if any step throws an unhandled exception, update run_status to PARTIAL and log the error_message. The run must always be closed — never leave a DQ_RUN row with status=RUNNING. |  |
| NOTE | main.py is the last file to write. It cannot be coded until all engine/ and db/ modules are complete and tested. |  |

# 7. Integration Checklist — Both Members Together

After both members complete their individual tasks, run these integration steps together before calling the project complete.

Do not skip any step below. Each step builds on the previous. Run them in order.

| INT-1 | Verify all tables in SSMS have the correct columns Both members open SSMS and run SELECT TOP 1 * FROM each of the 6 tables. Confirm column names match the model dataclasses exactly. |
| --- | --- |

| INT-2 | Run rule_seeder.py — seed all 49 rules python loaders/rule_seeder.py. Confirm DQ_RULE row count. Fix any JSON errors in rules_seed.json. |
| --- | --- |

| INT-3 | Run assignment_seeder.py — generate assignments from DATA_ASSET python loaders/assignment_seeder.py. Confirm DQ_RULE_ASSIGNMENT has rows. Spot-check that column_asset_id values point to valid DATA_ASSET records. |
| --- | --- |

| INT-4 | Run main.py for the first time python main.py. Observe logs. Confirm DQ_RUN row is created with status=RUNNING, then updated to SUCCESS or FAILED. |
| --- | --- |

| INT-5 | Verify DQ_RESULT rows are written SELECT COUNT(*) FROM DQ_RESULT WHERE dq_run_id = {latest_run_id}. Should equal the number of active assignments. |
| --- | --- |

| INT-6 | Verify DQ_SCORE_SUMMARY rows are written SELECT * FROM DQ_SCORE_SUMMARY WHERE dq_run_id = {latest_run_id}. Should have one row per asset per dimension. |
| --- | --- |

| INT-7 | Verify DQ_ISSUE rows are written for any failures SELECT * FROM DQ_ISSUE. If any rules failed, issues should exist. If all passed, table may be empty — that is correct. |
| --- | --- |

| INT-8 | Run main.py a second time and check is_recurring Any issues that failed again should now have is_recurring = True in DQ_ISSUE. |
| --- | --- |

| INT-9 | Run pytest — all tests must pass pytest tests/ -v. Fix any failing tests before declaring the project complete. |
| --- | --- |

| INT-10 | Code review — Member 1 reviews Member 2's engine/ files, Member 2 reviews Member 1's db/ files Check against coding standards in Section 3. Every function must have a docstring. No hardcoded credentials. |
| --- | --- |

# 8. What Comes After — Next Steps

Once the core framework is running end to end, the following enhancements are planned in order.

| Next 1 | Reporting module Build reports/run_report.py to print a formatted summary of each run — pass rate per dimension, top 5 failing rules, owner-wise breakdown. This is what you show stakeholders. |
| --- | --- |

| Next 2 | Scheduling Wrap main.py in a Windows Task Scheduler job or a simple cron to run automatically every day at the agreed time. Log output to logs/dq_run.log with date-stamped filenames. |
| --- | --- |

| Next 3 | Email alerts Add an alerting module that sends an email when run_status = FAILED. Use Python smtplib. Include the run_summary in the email body. |
| --- | --- |

| Next 4 | Trend reporting Build reports/trend_report.py — queries DQ_SCORE_SUMMARY across the last 30 runs and shows quality score trend per asset. Export to Excel using pandas. |
| --- | --- |

| Next 5 | More assignments Manually add high-value DQ_RULE_ASSIGNMENT records for domain-specific rules — cross-field consistency checks, conditional not-null rules — based on business knowledge of the actual data. |
| --- | --- |

Final reminder Refer back to this document at the start of every coding session. Cross off each task in your shared tracker as it is completed. Never mark a task done until the other member has reviewed the code.